# Data Analysis Project

## Data Analyst:  Igor Nunes

## Client/Sponsor:  Cyclistic bike-share

## Purpose:

Write a brief description of why this project is happening below. Why is this project happening? What are the goals?

O projeto está acontecendo porque a companhia está querendo aumentar o número de assinantes anuais. Nosso objetivo e analisar o porquê os cliclistas casuais e os assinantes anuais escolhem diferentes bicicletas, sabendo o porquê podemos ajudar a equipe de marketing fazer estratégias para trazer mais ciclistas para assinantes anuais

## Scope / Major Project Activities:

What are the major parts of this project? List out the high-level steps, activities, or stages of the project, and give a brief description for each.

| Activity | Description |
| --- | --- |

## This project does not include:

Specify the things that this project isn’t responsible for doing (out of scope). For instance, “this project does not involve a summation of 2019 data analysis”

## Deliverables:

A specific list of things that your project will deliver.

| Deliverable | Description/ Details |
| --- | --- |
| Uma declaração clara da business task | Deixar claro qual é a business task do projeto |
| Uma descrição de todas as fonte de dados usadas | Citar e descrever as suas fontes de dados |
| Documentação de toda limpeza ou manipulação dos dados | Falar sobre todas as limpezas e mudanças que fez nos dados |
| Um resumo da sua analise | Falar sobre todas as coisas que você descobriu na sua analise |
| Visualização e descobertas chaves | Fazer essas visualizações e descobertas para apoiar suas conclusões sobre o business task |
| Recomendações baseados na sua analise | Fazer suas três principais recomendações |

## Schedule Overview / Major Milestones:

The expected schedule for the project. This can be defined by milestones (e.g. “all data is cleaned and processed”), periods of time (“Week 1 / Week 2”), or other ways based on the needs of the project.

| Milestone | Expected Completion Date | Description/Details |
| --- | --- | --- |
| Clean data | 01/24/2025 | A usable data |
| Graph | 02/12/2025 | A static visualization |
| More detailed data | 02/21/2025 | detailed data |
| A Recommendation list | 03/09/2025 | List with recommendations |

## *Estimated date for completion:

This is my “if all goes well and I have everything I need, this is when I’ll be done” date.

10 February